## Slide 1: HomeMe April 14th, 2017
Leslie Lau (PO)
Soham Saha (Scrum Master #1)
Jason Chen
Joshua Sibayan
Andrew Johnson
Project Release Plan
Project 14

## Slide 2: What is HomeMe?
HomeMe is a web application that will connect tenants and landlords.

## Slide 3: More About HomeMe
Divide the project into two core components:
Custom user profiles for landlords/prospective tenants
A marketplace-like environment for landlords to post their listings.

## Slide 4: Sprint 1: User Stories
User story 1: As a landlord, I would like to display my profile
User story 2: As a user, I would like to display my team profile
User story 3: As a user, I would like to post my (possibly housing group) needs for renting

## Slide 5: Sprint 2: User Stories
User story 1: As a landlord, I would like to list my properties for rent
User story 2: As a user, I would like to see houses based on a location I input
User story 3: As a user, I would like to send my profile to a future landlord

## Slide 6: Sprint 3: User Stories
User story 1: As a user of, I would like to make and reply to comments on a property posting
User story 2: As a landlord, I would like to see any future tenants’ communication

## Slide 7: HomeMe Risks
Risk 1: Unfamiliar technology
Risk 2: Possible hidden complexity with some of the “simpler” features
Risk 3: Possible incompatibility with API usage
Risk 4: Working together in a professional environment for the first time

## Slide 8: HomeMe Technologies (Management)
Scrum board: Trello
Communication: Slack

## Slide 9: HomeMe Technologies (Technical)
Web Development Language: HTML5, Javascript, CSS3
Web Framework: Web2Py
Database: Web2Py built-in database or Firebase